# AILAS — Simple Status Report

In plain words: does the system match the capstone document?

Report date: June 2, 2026

## The short answer

Yes — the system matches the document very well. Everything the paper promises as the core idea is already built and working. A few small extras are still on the to-do list, but none of them are deal-breakers. The only real mismatches are a handful of sentences in the Word document that need light editing — the *system* is fine.

Think of it like building a house from a blueprint: the foundation, walls, rooms, and wiring all match the plan. What's left is a few light fixtures and some typos on the blueprint itself.

## What the document asked for (in plain terms)

The capstone describes a website that helps teachers spot struggling students early. The idea is:

A teacher uploads a syllabus (PDF/Word) and student grades (a spreadsheet/CSV).

AI (ChatGPT-style) reads the questions and matches each one to a topic in the syllabus — automatically, so the teacher doesn't have to tag them by hand.

The system then shows dashboards: which students are at risk, which topics the class is struggling with, and what help to recommend.

Finally, the project is tested with real users to see if it's easy to use.

It must run for BTECH (the school in Baliwag that will use it), keep student identities private, and use simple AI (no complicated custom-built AI models).

## What's already done and matches ✅

| Promise in the document | In the system? |
| --- | --- |
| Built for BTECH (Baliwag) | ✅ Yes — every screen and label says BTECH |
| Upload syllabus + grades | ✅ Yes |
| AI matches questions to topics automatically | ✅ Yes (uses ChatGPT/GPT-4o-mini) |
| Flag "at-risk" students with a clear rule | ✅ Yes — exactly the rule in the paper (3+ weak topics, or grades dropping more than 15%) |
| Rate each topic: Strong / Okay / Weak | ✅ Yes — same cut-offs as the paper (85%+, 75–84%, below 75%) |
| Teacher can review and fix the AI's guesses | ✅ Yes |
| Keep student IDs private (scrambled/hashed) | ✅ Yes |
| Dashboards for students, teachers, admins | ✅ Yes |
| Survey to measure how easy the system is to use | ✅ Yes |
| Use simple AI only — no custom-built AI model | ✅ Yes — confirmed, none of that is in the system |

The system even does *more* than the paper requires: it has the full school approval flow (teacher → program director → dean → VP), attendance tracking, and grade management. That's a bonus, not a problem — just be ready to explain it as "we built the whole workflow, not just the pilot piece."

## What's still left to do (all small)

| Item | What it means | How important |
| --- | --- | --- |
| Reading scanned PDFs | The system can read normal PDFs and Word files. Reading *scanned/photographed* syllabi (OCR) is now built in, but it only switches on once a small free tool ("Tesseract") is installed on the school's server. | Low — only matters if teachers upload scanned images |
| Email/text alerts | The system shows alerts inside the website (a notification bell), and sends welcome emails. Text-message (SMS) and pop-up phone alerts aren't built yet. | Low — the document lists these as "nice to have" |
| "Please wait" progress bar | When the AI is matching questions, there's no loading bar — it just works in the background. | Low — cosmetic |
| A few optional extras | Things like special grade types and extra advising templates. | Low — meant for after the defense |
| One final test run | Do a full start-to-finish run on the real database before the defense, just to be safe. | Do this before defense |

None of these block the thesis defense. They're polish items.

## Bottom line

The system is faithful to the capstone document — the important parts are all built and working exactly as described. The leftover tasks are minor polish, and the only true corrections needed are a few sentences in the paper itself. You are not far off the document at all. ✅